✅ أولًا: ماذا أنجزتم بالفعل؟

1. Agent / AI Core — أنجزتم جزءًا كبيرًا جدًا

تم بناء:

Agent Orchestrator

Agent lifecycle الأساسي

Request classification

Conversational vs Coding routing

Planner

manage_plan

Plan approval flow

Tool calling

Tool execution

Gemini adapter

Backend AI Gateway

Streaming pipeline الأساسي

Cancellation

Tool timeout

Retry

Error recovery

Infinite-loop protection

Validation loop

Test failure recovery.

2. Conversational routing — تم حلها

أصلحتم المشكلة التي كانت تجعل:

“Can you build this using Flutter?”

تدخل إلى Agent وتبدأ tools.

الآن الـconversational path يمر بدون tools، وهذا تم اختباره backend-side.

وكذلك explicit framework أصبح له أولوية عند التخطيط.

3. Real-time token streaming — تم الآن

هذه كانت Task 1 الأخيرة.

تم تحويل runAgentLoop ليستخدم gateway.stream() بدل انتظار generate()، وأضيفت اختبارات للـstreaming وtool calls وcancellation.

النتيجة التي أعطيتني إياها:

21 test suites passed

Agent typecheck passed

Desktop typecheck passed

commit 73a114b

push succeeded

إذًا Task 1 = ✅ DONE.

✅ 4. Agent Activity Timeline — تم بناء الأساس

عندكم:

AgentTimeline

IPC event

activity types

in_progress

completed

failed

runId

stable ID concept

renderer state.

لكن Audit الأخير لا يعتبرها كاملة؛ يقول إن الـUI موجود لكن الـorchestrator لا يزال في بعض المسارات يجمع logs بدل dispatch structured events بشكل حي.

إذًا:

Timeline foundation = ✅

Cursor-level live Timeline = ⚠️ PARTIAL

✅ 5. Explorer / Filesystem Sync

هذه من أكثر الأشياء التي حللتموها.

تم:

chokidar

directory events

file events

batched workspace events

IPC

preload bridge

renderer handling

Explorer updates

live creation

live deletion

dirty-file protection

duplicate protection

normalized paths.

والـAudit يصنف:

Explorer real-time synchronization = ✅ COMPLETE.

✅ 6. File search / reading

موجود:

search_files

search_content

read_file

workspace discovery

workspace context

open-file context.

والـAudit يعتبرها كاملة.

✅ 7. Planning

تم:

plan

plan.json

plan.md

approval flow

manage_plan

update step

retry step

acceptance criteria

validation.

والـAudit يصنف Planning وPlan execution كـ✅.

✅ 8. Diff / Undo / Revert

عندكم:

Git diff

DiffViewer

GitDiffView

reject edits

Git service

recovery أساسيات.

والـAudit يصنفها مكتملة.

✅ 9. Project creation / Preview groundwork

أنجزتم:

package manager detection

pnpm / npm / yarn

Expo

React Native

shell false

Windows Unicode paths

Preview/Start fixes

process management

project bootstrap.

وقد حللتم فعليًا مشكلة Yeni klasör وpnpm symlinks.

✅ 10. Backend foundation

موجود:

apps/server

BackendAIGateway

auth

gateway

Gemini

model normalization

production/server separation

provider error handling الأساسي.

والـAudit يصنف backend reliability وGemini/API error handling كـ✅.

✅ 11. Git / Documentation

أنجزتم:

comprehensive documentation

PROJECT_IMPLEMENTATION_STATUS.md

WORK_COMPLETED_LAST_WEEK.md

CURSOR_PARITY_AUDIT.md

history synchronization

merge conflict resolution

GitHub push

baseline موحد على main.

آخر baseline المؤكد الذي عندنا كان commit:

88e1a8e

ثم Task 1 انتقل إلى:

73a114b

لذلك Git baseline الحالي بعد Task 1 هو على الأقل 73a114b بحسب آخر تقرير.

⚠️ الآن: ماذا بقي؟

هنا نصل للنقطة المهمة.

الـAudit حدد 16 شيء PARTIAL وشيء واحد MISSING.

لكن لأنك تريد كل التسكات حتى انتهاء المشروع، سأحوّلها إلى Tasks كاملة، وأضيف فوقها Tasks الـProduction التي ليست ضمن Cursor parity وحدها.

🚀 ROADMAP الكاملة حتى Production Release

PHASE 1 — Cursor Core Agent Experience

Task 1 — Real-Time Token Streaming

✅ DONE

Task 2 — Real-Time Agent Timeline

⚠️ REMAINING

structured activities

live dispatch

stable activity IDs

no HTML-log fallback

duration

current activity

completion/error states.

التدقيق يحدد هذه كفجوة أساسية.

Task 3 — Selected Code Context / @selection

❌ MISSING

Monaco selection

start/end line

selected text

send via AgentSendOptions

context builder integration.

هذا هو العنصر الوحيد المصنف Missing بالكامل في الـAudit.

Task 4 — patch_file

⚠️ REMAINING

بدل full file rewrite:

block patch

unified diff

targeted replacement

safe patch validation.

Task 5 — Real-Time Terminal Output

⚠️ REMAINING

stdout streaming

stderr streaming

live IPC

command duration

exit code.

Task 6 — Agent Terminal Integration

⚠️ REMAINING

ربط Agent commands بـ TerminalService بدل command execution المعزول.

PHASE 2 — Editor & Safety

Task 7 — Live Monaco Synchronization

⚠️ REMAINING

open file updates immediately

model update

live diff markers

no tab switching.

Task 8 — Concurrent Modification Protection

⚠️ REMAINING

قبل الكتابة:

hash/mtime

detect external change

preserve user edits

3-way merge/review.

Task 9 — Interactive Diff / Accept / Reject

⚠️ REMAINING

Accept hunk

Reject hunk

Accept file

Reject file

Accept all

Reject all.

Task 10 — Agent Change Recovery

⚠️ PARTIAL → HARDEN

revert entire run

revert file

failed-task rollback

Git integration.

PHASE 3 — Conversation & Context

Task 11 — Persistent Conversation History

⚠️ REMAINING

الـAudit يقول إن tool calls وtool results لا تبقى بشكل كامل بين turns وأن history ليست persistent.

المطلوب:

SQLite

conversations

messages

tool calls

tool results

restore after restart.

Task 12 — Chat Threads

⚠️ REMAINING

New chat

Rename

Delete

Switch

Restore.

Task 13 — Run History

⚠️ REMAINING

runId

start/end

duration

files changed

tools

status

errors.

Task 14 — Token Budgeting / Context Pruning

⚠️ REMAINING

token estimation

section budgets

sliding window

summaries

context prioritization.

الـAudit يصنف هذا كـPARTIAL.

PHASE 4 — Agent Reliability

Task 15 — Explicit Agent State Machine

⚠️ REMAINING

بدل strings:

IDLE

UNDERSTANDING

PLANNING

EXPLORING

WAITING_FOR_APPROVAL

IMPLEMENTING

VALIDATING

RECOVERING

CANCELLED

COMPLETED

FAILED

الـAudit يصنف lifecycle كـPARTIAL.

Task 16 — Provider Failure Handling

429

500

timeout

disconnected network

retry

exponential backoff

user-friendly error.

Task 17 — Long Session Stability

50+ tool iterations

large context

retries

cancellation

failure recovery

no infinite loop.

Task 18 — Agent Observability

request ID

runId

tool timing

provider timing

error class

model used

token usage.

PHASE 5 — Backend Production

Task 19 — Production Database

PostgreSQL

migrations

backups

users

conversations

usage

sessions.

Task 20 — Production Authentication

signup

login

refresh

logout

revocation

account isolation.

Task 21 — Usage / Credits

token tracking

quotas

rate limits

exhausted credits

billing integration.

Task 22 — Production AI Gateway

provider retries

failover

health

structured errors

timeout strategy.

Task 23 — Backend Security

path boundaries

command boundaries

auth

rate limiting

secrets

IPC validation.

PHASE 6 — Desktop Production

Task 24 — Production Electron Build

Windows installer

macOS .app/.dmg

production config.

Task 25 — Auto Update

GitHub Releases/server

download

install

restart

failure recovery.

Task 26 — Code Signing

Windows

macOS

notarization.

Task 27 — Sentry / Crash Reporting

renderer

main process

Agent

backend errors.

PHASE 7 — Final QA

Task 28 — Fresh User Test

Install

→ Login

→ Create workspace

→ Agent

→ Preview

Task 29 — Conversational Test

Can you work with Flutter?

Expected:

0 tools.

Task 30 — Coding Test

Create a Flutter booking application.

Expected:

Plan

→ Approval

→ Explore

→ Files

→ Validate

Task 31 — Selection Test

حدد code → Agent يفهم selection.

Task 32 — Conflict Test

المستخدم يعدل file أثناء Agent.

Task 33 — Terminal Test

أمر طويل يظهر live.

Task 34 — Recovery Test

خطأ compile → Agent يصلحه → test passes.

Task 35 — Restart Test

إغلاق Synkro → فتح → conversation/history/workspace ما زال موجودًا.

Task 36 — Production Install Test

Fresh machine:

Install

→ Sign in

→ Update

→ Agent

→ Preview

المرحلة الأخيرة

Task 37 — Release Candidate

all tests pass

no critical/high blockers

production backend

installer

signing

update

crash reporting

security audit

clean Git

version bump

release notes.

Task 38 — Production Release

فقط هنا:

Synkro v1.0

أهم شيء: ما الذي لا نعيد عمله؟

لا نعيد:

Gemini integration

basic tool calling

Explorer watcher من الصفر

conversational classifier من الصفر

package-manager detection

Windows Unicode fix

planning system من الصفر

Agent Timeline architecture من الصفر

token streaming من الصفر

هذه كلها عندكم بالفعل أو لها أساس قوي.

ترتيب المطورين الثلاثة

Developer 1 — Agent/AI

Task 2 → 3 → 4 → 11 → 14 → 15 → 16 → 17 → 18 → 22

Developer 2 — Desktop/Editor

Task 2 → 7 → 8 → 9 → 10 → 12 → 13 → 24 → 25 → 26 → 27

Developer 3 — Terminal/Backend/Production

Task 5 → 6 → 19 → 20 → 21 → 23 → 24 → 25 → 26 → 27

ثم الثلاثة معًا في Tasks 28–38.